**Braun Update October 14, 2014**

**Braun Update – MSA representative Jon Herdegen told the Council that soil testing will take place in early to mid-November. Herdegen said Upper D Street could be opened to an 11ft. one lane pass through. Clerk West will contact Alan Bebel to clear the road of the sediment. Road Commissioner, Dan Dalhberg will be on site when Bebel does the work.**

**Herdegen explained that a jersey barrier or barrels with flashing lights could be put in place to keep traffic away from the broken edge of the road. Herdegen added that a jersey barrier is heavier than the barrels and the geotech study will tell if the road can hold the weight. Garbage trucks, FedEx and UPS trucks will need to access the homes on 2nd Street from the bottom of D Street. Herdegen said snow plowing will need to be done carefully.**

**Herdegen told the council that rented signs could be placed on Upper D Street that say “Local Traffic Only, Cars Only and Weight Limits”. Herdegen will get 2 quotes for the rental of the signs.**

**Residents questioned how emergency vehicles will gain access to their homes. Chief Aschenbrener explained to the council that police and fire have a preplanned route in case of emergencies.**

**Clerk West will contact Highland Sanitation, UPS and FedEx to inform them of a route change.**